HRIS Workgroup Notes

8/30/06 10:00 am – 12:00 pm

Front Conference Room, PPSD, 875 Stevenson

Attendees:  Jamie Austin, Charles Thompson, Jorge Campos, Julia Dawson, Linda Lee, and Mary Shamouel

Guest:         Michelle Modena (PUC)

Agenda

- GFOA

  - Missing Document and deliverable:

    - Project Plan was not included in the deliverables due.

    - Requirement document did not have tab for technology

    - Session Meeting notes

- Charles will follow up with GFOA

- PUC Issues and concerns:

  - Michelle Modena raised her concerns regarding the following:

  - Senior Management communication/lack off  - Jamie Austin said that the steering committee would start the communication with departments heads soon.  Also, the team gave Michelle a brief history regarding this project.

  - Another concern project fast-track status – Project history and the impetuous for the aggressive schedule, ie, GFOA does not really translate that decisions will made half hazard.  Requirements and fit/gab will take place.

  - Michelle wanted to make sure that get an understanding of the issues and lesson learned from the Peoplesoft implementation at SFUSD and the Ben admin project.

  - Change Management role is critical – In the project organization we have identified such a role

- GFOA Functional and system inventory document

  - The need to add columns to list all software in-house vs. Off the Shelf and number of users in a given organization – GFOA or working team to update

- Attendees and invitees to the next GFOA sessions (September 12-14)

  - The team to review the list

  - Add new invitees to the list to include mid management level and other stakeholders that were not in attendance during the first round of GFOA sessions.

  - Since PUC key staff will be out the week of September 12-14, we need to set up a meeting with them.  This will be coordinated with GFOA by Jamie Austin

- Executive Survey

  - Include such questions as:

    - System Failures and Successes

    - Identify Champions who will work with the team – Julia will update the document

Action Items

- PROJECT NAME! Working Committee members to discuss how to name project – come prepared with suggestions at our next meeting

  - PHAB – Payroll, Human Resources and Ben Admin – Linda Lee

  - Phoenix

  - Dolores

The team to select one

- Julia to provide names for session #2

- Charles to ask GFOA to update functional requirement document: move Leave management and FMLA from Benefits to Personnel

- Linda to provide sign-up sheets for the sessions

- Jamie to insure representation from work-group in every session (completed) in the meeting

- Julia to develop matrix showing functionality by agency

Issues